Table of Contents

# Infrastructure Specification Proposal — Demonstration Environment

Author Soongsil University DB Lab · Date 2026-07-29 Requested items ① System architecture ② Minimum/recommended specs per component ③ API replaceability Assumption Demonstration scale — 1–5 concurrent users, tens to hundreds of documents/day (bulk batch of 144K estimated separately)

## Summary (3 lines)

- The current configuration (commercial APIs) runs on 4 vCPU / 16 GB RAM with no GPU. This is backed by live measurements of the server in production (4 vCPU / 31 GB / no GPU; API process uses 1.12 GB). Monthly operating cost ≈ ₩34,000 (~$24).

- Full self-hosting (GPU purchase) does not mean "moving the same system" — it means downgrading the models. The current OCR and extraction models require 4–8 GPUs, which is outside the demonstration budget, and replacing them with smaller models may reduce accuracy (unverified). Initial investment ₩11.7M–18.1M + 4–8 weeks of setup.

- Recommendation: hybrid — self-host NER only (no commercial equivalent exists); use APIs for everything else. Re-prioritizing OCR/LLM to domestic vendors removes the cross-border personal-data risk at the same cost.

# 📋 Summary for Reply (this section alone is sufficient to forward)

## Specifications and API Replaceability by Component

| System | Minimum Spec | Recommended Spec | API Replaceable? |
| --- | --- | --- | --- |
| ① OCR server | No local resources | No local resources | ✅ Yes — Upstage·CLOVA (domestic), Google, Azure, current Qwen3-VL |
| ② Extraction server (LLM) | No local resources | No local resources | ✅ Yes — current Qwen, Solar Pro (domestic), GPT, Claude, Gemini |
| ③ NER server | 2 vCPU / 4 GB RAM | 4 vCPU / 8 GB RAM | ❌ No — self-hosting required (no vendor provides copyright-domain tags) |
| ④ Consolidation server | No local resources | No local resources | ✅ Yes — same model as ② |
| ⑤ Image analysis (VLM) | No local resources | No local resources | ✅ Yes — Gemma 4, Gemini, GPT-4o |
| ⑥ API/Web server | 2 vCPU / 8 GB RAM / 40 GB | 4 vCPU / 16 GB RAM / 100 GB SSD | N/A (the service itself) |

## ✅ Final Recommended Spec (③ + ⑥ combined = the one server to prepare)

### 4 vCPU / 16 GB RAM / 100 GB SSD / No GPU

Minimum: 2 vCPU / 8 GB RAM / 40 GB / No GPU Monthly cost: ≈ ₩34,000 (~$24, usage-based API) · Initial investment: ₩0

Evidence (measured): the identical system is currently running in production on a 4 vCPU / 31 GB RAM / no-GPU server, with the API process consuming only 1.12 GB. The 31 GB of RAM is in fact more than needed.

## 🔴 Strong Recommendation: Use commercial LLM APIs — do NOT self-host the models

Self-hosting LLMs for the demonstration environment is not recommended, for the following reasons.

| # | Reason |
| --- | --- |
| 1. The current models physically cannot be self-hosted | The OCR model (235B) requires 470 GB of VRAM; the extraction model (122B) requires 244 GB. That means 4–8 H100 GPUs (₩200M+ / $150K+) — far outside the demonstration budget. |
| 2. Even two top-end GPUs (~₩50M) are insufficient | Two RTX PRO 6000 96 GB cards (192 GB total) still cannot host the three current models simultaneously — they need 194 GB. |
| 3. Self-hosting guarantees a performance downgrade | Even after buying GPUs, the models must be swapped for versions ~1/7 the size (235B → 32B). Whether the currently verified 98% OCR character accuracy would be preserved is unverified. |
| 4. The investment cannot be recovered | ₩18.1M hardware ÷ ₩34,000/month API = break-even ≈ 44 years. For a 2-GPU configuration it is 122 years. |
| 5. Setup time and ancillary requirements | GPU deployment requires 4–8 weeks, plus a public IP (campus networks typically block inbound traffic → separate application), a dedicated power circuit, a UPS, and ongoing administration. |
| 6. The API approach is already proven | It is running in production today. Self-hosting would require rebuilding and re-validating from scratch. |
| 7. Security concerns are also solvable via API | If cross-border transfer of personal data is a concern, switching to domestic vendors (Upstage, Naver CLOVA) resolves it — at ₩32,000/month, which is actually cheaper. The risk can be removed at no additional cost. |

### Conclusion

Use commercial APIs for LLM, OCR, and VLM; self-host only the NER component. This configuration requires no GPU at all, costs ₩0 upfront and ~₩34,000/month, and is already validated in live operation.

Purchasing GPUs should only be considered if the client institution explicitly requires fully air-gapped (network-isolated) processing as a contractual condition. No other justification — cost savings, performance, or throughput — supports it.

# Detailed Content (for reference)

## 1. System Architecture

[User browser / Muhayu HF Space]
                                 │  ① File upload (PDF, image, DOCX, HWP)
                                 ▼
 ┌──────────────────────────────────────────────────────────────────┐
 │  ⑥ API/Web server — FastAPI + SSE streaming + Web UI              │
 │     PipelineOrchestrator (stage orchestration, progress push)     │
 └───┬──────────────────────────────────────────────────┬───────────┘
     │ File conversion (PDF → image)                     │
     ▼                                                   │
 ┌──────────────────────────┐                            │
 │ ① OCR                    │                            │
 │   Qwen3-VL-235B (API)    │                            │
 │   fallback: mistral→google→naver                      │
 └──────────┬───────────────┘                            │
            │ Korean text                                 │
       ┌────┴────────────────┐  (parallel execution)     │
       ▼                     ▼                           │
 ┌──────────────────┐  ┌──────────────────────┐          │
 │ ② LLM extraction │  │ ③ NER ★self-hosted   │          │
 │   qwen3.5-122b   │  │   KLUE-RoBERTa 1.3GB │          │
 │   → 67-field JSON│  │   names, orgs, phones│          │
 └────────┬─────────┘  └──────────┬───────────┘          │
          └───────────┬───────────┘                      │
                      ▼                                   │
        ┌───────────────────────────────┐                │
        │ ④ Consolidation               │                │
        │   qwen3.5-122b (API)          │                │
        │   → per-field confidence +    │                │
        │     Korean rationale          │                │
        └──────────────┬────────────────┘                │
                       │        ┌────────────────────────┴──┐
                       │        │ ⑤ Image work attributes   │
                       │        │   Gemma 4 31B (API)       │
                       │        │   → description/type/tags │
                       │        └────────────┬──────────────┘
                       └─────────┬───────────┘
                                 ▼
                  Final consolidated metadata JSON (SSE)

[External APIs]  ① ② ④ ⑤ — DashScope (Singapore) · OpenRouter · Google · Mistral · Naver
[Local compute]  ③ NER + ⑥ server + file conversion only

Key observation: only ③ NER and ⑥ the server run locally; the other four stages are external API calls. That is why the system runs on a low-spec VM with no GPU.

## 2. Scenario B — Commercial APIs (current, recommended)

### 2-1. Specs and API replaceability by component

| System | Minimum | Recommended | API replaceable? |
| --- | --- | --- | --- |
| ① OCR | No local compute (outbound HTTPS only) | Same | ✅ Yes — Upstage $1.50/1,000p (domestic), CLOVA (domestic), Google Vision $1.50, Azure $1.50, Mistral 2.00,currentQwen3−VL≈1.4 |
| ② LLM extraction | No local compute | Same | ✅ Yes — current 0.26/0.90 per 1M tokens; alternative Solar Pro 3 0.15/0.60 (domestic) |
| ③ NER | 2 vCPU / 4 GB RAM | 4 vCPU / 8 GB RAM | ❌ No (the only mandatory self-hosted component) — no commercial API provides copyright-domain tags (rights holder, work title, usage scope, usage period). Google NL API offers only 8 generic types |
| ④ Consolidation | No local compute | Same | ✅ Yes — low token volume; under $10/month even with premium models |
| ⑤ VLM attributes | No local compute | Same | ✅ Yes — Gemma 4 31B 0.09/0.34 (lowest tier). ⚠️ OpenRouter cannot guarantee processing jurisdiction → switch to a direct contract |
| ⑥ API/Web server | 2 vCPU / 8 GB / 40 GB | 4 vCPU / 16 GB / 100 GB SSD | N/A |

### 2-2. Combined server spec (③ + ⑥)

| Tier | vCPU | RAM | Disk | GPU |
| --- | --- | --- | --- | --- |
| Minimum | 2 | 8 GB | 40 GB | Not required |
| Recommended | 4 | 16 GB | 100 GB SSD | Not required |
| Current, measured (validated) | 4 (Xeon 8358) | 31 GB | 45 GB | none |

Measured basis: API process RSS 1.12 GB, NER model 1.3 GB, runtime 319 MB → ~2.8 GB total. 31 GB RAM is excessive; 16 GB suffices. Disk should go from 45 GB to 100 GB to absorb accumulated results.

Measured processing time: one document (OCR → extraction ∥ NER → consolidation) median 109 s; one image median 81 s.

### 2-3. Monthly operating cost (2,000 documents / 10,000 pages)

| Stage | Service | Monthly |
| --- | --- | --- |
| ① OCR | Qwen3-VL-235B (10,000 p) | ≈ $14 |
| ② LLM extraction | qwen3.5-122b-a10b | $4.8 |
| ③ NER | local CPU | $0 |
| ④ Consolidation | qwen3.5-122b-a10b | ≈ $4.8 |
| ⑤ VLM | Gemma 4 31B | $0.5 |
| ⑥ Server | existing VM | ≈ $0 |
| Total |  | ≈ $24/month (~₩34,000) |

Full switch to domestic vendors: Upstage OCR + Solar Pro 3 + Gemini direct = ≈ 23/month ₩32,000**→**1 cheaper. The cross-border data risk can be removed at no additional cost.

### 2-4. ⚠️ Cross-border personal-data review (required before the demonstration contract)

The target documents contain names, resident registration numbers, dates of birth, phone numbers, and addresses.

| Level | Service | Status |
| --- | --- | --- |
| 🟢 Safe | Naver CLOVA, Upstage | Processed domestically |
| 🟡 Manageable | Google (asia-northeast3), Azure (Korea Central) | Region can be pinned, but foreign entity |
| 🔴 Caution | DashScope (current, Singapore), Mistral (EU) | Cross-border transfer — must be disclosed in the privacy policy |
| 🔴 Highest risk | OpenRouter (current ⑤) | Routes across many providers → processing country/entity cannot be identified; likely to be flagged in public-sector review |

## 3. Scenario A — Full self-hosting

### 3-1. ⚠️ Premise — the current models cannot be self-hosted

| Current model | Params | BF16 VRAM | GPUs required | Verdict |
| --- | --- | --- | --- | --- |
| Qwen3-VL-235B (① OCR) | 235B MoE | ~470 GB | H100 80GB ×8 | ❌ GPUs alone $200K+ (cloud $14,400/month) |
| qwen3.5-122b-a10b (② ④) | 122B MoE | ~244 GB | H100 ×4 | ❌ Not viable |
| Gemma 4 31B (⑤) | 31B | 61 GB (INT4 18.7 GB) | 1 × 48 GB | ✅ Feasible |
| KLUE-RoBERTa (③) | 0.35B | 1.3 GB | CPU | ✅ Keep as is |

The MoE trap: even though only 22B/10B parameters are active, all weights must reside in VRAM.

→ Self-hosting mandates model replacement, with accuracy risk.

| Stage | Current → Replacement | VRAM | Risk |
| --- | --- | --- | --- |
| ① OCR | 235B → Qwen3-VL-8B-FP8 | 9 GB | ⚠️ Accuracy must be re-validated (best open Korean OCR model) |
| ① aux | → PaddleOCR-VL 0.9B | 2 GB | Korean MDPBench 86.0 (exceeds Gemini-3-pro's 74.8) |
| ② ④ | 122B → Qwen3-32B-FP8 or EXAONE 4.0 32B (LG, Korean-specialized) | 33 GB | ⚠️ 67-field extraction accuracy loss — the largest risk |
| ③ NER | unchanged | CPU | None |
| ⑤ VLM | Gemma 4 31B retained | 18.7 GB (INT4) | Low |

🚨 Important: Gemma cannot replace OCR. On the Korean OCR benchmark (KO-OCRAG), Gemma-3-27B scores 3.63 and Gemma-3-12B scores 0.50 — effectively failure (Qwen3-VL-8B scores 56.26). Gemma must be restricted to image attributes/captioning. This confirms the current architecture (OCR = Qwen, image attributes = Gemma) was correct.

### 3-2. Hardware options (Korean retail prices, July 2026)

| Item | A-1 Minimum | A-2 Recommended ★ | A-3 Headroom |
| --- | --- | --- | --- |
| GPU | RTX 5090 32 GB | RTX 6000 Ada 48 GB | RTX PRO 6000 Blackwell 96 GB |
| GPU price | ₩7.54M | ₩11.3M | ₩21.16M |
| TDP | 575 W (loud, open-air) | 300 W | 300 W (Max-Q) |
| CPU / RAM | Ryzen 9 / 128 GB | Threadripper / 256 GB ECC | Threadripper PRO / 256 GB |
| Storage, PSU, UPS, etc. | ~₩3M | ~₩6.8M | ~₩10.4M |
| Total initial investment | ≈ ₩11.7M | ≈ ₩18.1M | ≈ ₩31.6M |
| Concurrent users | 1–2 | 3–5 ← matches demo target | 5–10 |

Two notes

- Do not buy A100 80 GB — ₩38.65M domestically, yet lower performance than RTX PRO 6000 (₩21.16M) and requires a server chassis.

- This is a poor time to buy GPUs — the memory shortage has pushed RTX 5090 to 2.7× MSRP and RTX PRO 6000 to +55%.

### 3-2-1. Higher-end review — RTX PRO 6000 Blackwell 96 GB, 1 card vs 2

VRAM requirement by precision

| Model | Params | BF16 | FP8 | NVFP4 |
| --- | --- | --- | --- | --- |
| Qwen3-VL-235B-A22B (current OCR) | 235B | 470 GB | 235 GB | 118 GB |
| qwen3.5-122b-a10b (current extraction) | 122B | 244 GB | 122 GB | 61 GB |
| Gemma 4 31B (current image VLM) | 31B | 62 GB | 31 GB | 16 GB |
| Qwen3-VL-32B (OCR alternative) | 32B | 64 GB | 32 GB | 16 GB |
| Qwen3-VL-8B (lightweight OCR) | 8B | 16 GB | 8 GB | 4 GB |

① Single card (96 GB)

| Combination | Total | KV headroom | Verdict |
| --- | --- | --- | --- |
| Current OCR 235B (any precision) | ≥118 GB | negative | ❌ Impossible — no card fixes this |
| Current extraction 122B (NVFP4) | 61 GB | 35 GB | ✅ Feasible |
| OCR 8B FP8 + extraction 32B FP8 + VLM FP4 | 58 GB | 38 GB | ✅ Recommended single-card build |

② Two cards (192 GB)

| Combination | Total | KV headroom | Verdict |
| --- | --- | --- | --- |
| All three current models (235B+122B+31B, all NVFP4) | 194 GB | −2 GB | ❌ Fails by 2 GB |
| OCR 32B FP8 + extraction 122B FP8 + VLM FP8 | 185 GB | 7 GB | ⚠️ Insufficient KV cache |
| OCR 32B FP8 + extraction 122B FP4 + VLM FP4 | 108 GB | 84 GB | ✅ Recommended two-card build |
| Current 235B OCR (FP4) + VLM FP4 (extraction swapped) | 133 GB | 59 GB | ✅ Possible but not advised |

Key conclusion: even two cards (192 GB) cannot host all three current models simultaneously (194 GB needed). One of the three must be replaced or swapped in and out.

③ Placement strategy given the absence of NVLink (important)

RTX PRO 6000 Blackwell does not support NVLink (verify before purchase). Therefore:

- If a single model exceeds 96 GB, tensor parallelism across both cards is forced, and inter-GPU traffic goes over PCIe 5.0 (~64 GB/s) instead of NVLink (900 GB/s+). MoE models suffer most, since expert routing is communication-heavy → applies to the current 235B (118 GB).

- If every model fits under 61 GB, each model sits entirely on one card → zero inter-GPU traffic, full speed.

Recommended two-card placement (no tensor parallelism)
  GPU 0 │ qwen3.5-122b (FP4) 61 GB                     → 35 GB KV headroom
  GPU 1 │ Qwen3-VL-32B (FP8) 32 GB + Gemma (FP4) 16 GB = 48 GB → 48 GB KV headroom

④ Cost and power

| Configuration | GPU cost | With system | GPU power | Break-even vs API |
| --- | --- | --- | --- | --- |
| RTX PRO 6000 96 GB ×1 | ₩21.16M | ≈ ₩31.6M | 600 W (Max-Q 300 W) | ≈ 77 years |
| RTX PRO 6000 96 GB ×2 | ₩42.32M | ≈ ₩50M | 1,200 W (Max-Q 600 W) | ≈ 122 years |

- A two-card build needs a 1,600–2,000 W PSU and a dedicated circuit. For a lab environment, the Max-Q variant (300 W × 2) is strongly recommended.

- ⚠️ MoE quantization risk: both primary models (235B-A22B, 122B-A10B) are MoE, and MoE is sensitive to INT4/FP4 quantization. Whether the measured 98% OCR accuracy and 67-field extraction accuracy survive FP4 compression is unverified.

⑤ Assessment

- At demo scale (1–5 concurrent users), two cards buy VRAM capacity, not compute — one card already has throughput to spare.

- The only reason to buy two cards is to retain the current 122B extraction model at FP4.

- Since Korean OCR does not benefit from larger models (Qwen3-VL-8B 56.26 > Qwen2.5-VL-32B 33.36; PaddleOCR-VL 0.9B 86.0), a two-card build to preserve the 235B is not recommended.

- ₩50M can only be justified by an air-gap requirement, not by performance or cost.

### 3-3. Ancillary requirements (not included in the investment figures)

| Item | Requirement |
| --- | --- |
| Power | 400–700 W continuous → ₩50,000–90,000/month; dedicated circuit needed |
| Public IP | Required for external (Muhayu) calls. Campus networks typically block inbound → separate application, possibly weeks |
| Security | HTTPS, auth tokens, blocked admin endpoints |
| Heat / noise | 300 W continuous → cooling required if located in the lab |
| Setup time | 4–8 weeks (GPU supply and campus network approval are variables) |

## 4. Scenario comparison

| Criterion | A: Self-hosted | B: Commercial APIs (current) | Winner |
| --- | --- | --- | --- |
| Initial cost | ₩11.7M–31.6M | ₩0 | B |
| Monthly cost | ₩50–90K power + admin labor | ₩32,000–34,000 | B |
| Break-even | — | — | ≈ 44 years → unrecoverable at demo scale |
| Performance | ⚠️ Downgrade unavoidable (unverified) | Top-tier models, validated in production | B |
| Data security | ✅ Air-gap possible (A's only decisive advantage) | 🔴 Cross-border transfer (but resolved by domestic vendors at identical cost) | A |
| Setup time | 4–8 weeks | 0 days (already running) | B |
| Maintenance | High (drivers, OOM tuning, power, model updates) | Low (vendor-managed; fallback already implemented) | B |
| Scalability | Requires more GPUs | Immediate | B |

Conclusion: B wins on 6 of 8 criteria. A's sole decisive advantage — air-gapped processing — is largely resolved by switching to domestic vendors at the same ₩32,000/month. Self-hosting is justified by data sovereignty, not by cost or performance.

## 5. Final recommendation — hybrid

| Stage | Placement | Rationale |
| --- | --- | --- |
| ① OCR | API — re-prioritize to domestic vendors | Upstage/CLOVA first, DashScope as fallback. The fallback chain is already implemented → minimal code change |
| ① aux (optional) | PaddleOCR PP-OCRv5 korean, local CPU | Apache-2.0, ₩0, no GPU. Provides an offline/air-gap fallback path |
| ② LLM extraction | Keep API | Replacing with a self-hosted 32B carries accuracy risk with no benefit |
| ③ NER | ✅ Self-hosted (unchanged) | No commercial equivalent; ₩0; personal data stays local |
| ④ Consolidation | Keep API | Under $10/month |
| ⑤ VLM | Keep API — but leave OpenRouter | Processing jurisdiction cannot be identified → switch to a Google direct contract |
| ⑥ Server | Self-hosted (current VM) | 4 vCPU / 16 GB / 100 GB |

Hybrid final spec: 4 vCPU / 16 GB RAM / 100 GB SSD / No GPU · ₩0 upfront · ₩32,000/month

### Conditions that would warrant revisiting GPU purchase (any one)

- The client institution mandates fully air-gapped processing as a contractual condition

- Sustained bulk processing (100K+ documents/month) is confirmed → break-even shortens to ~15 months

- Self-model fine-tuning becomes a core research contribution

| Purpose | Recommended GPU | Cost (with system) | Models supported |
| --- | --- | --- | --- |
| Standard (recommended) | RTX 6000 Ada 48 GB ×1 | ≈ ₩18.1M | OCR (PaddleOCR-VL/8B) + LLM (32B) + VLM (Gemma INT4) co-resident |
| Higher | RTX PRO 6000 96 GB ×1 | ≈ ₩31.6M | Above + current 122B extraction model (FP4, 61 GB) retained |
| Highest | RTX PRO 6000 96 GB ×2 | ≈ ₩50M | Above with headroom (84 GB KV). Still cannot host all three current models (194 GB) |

Note: even with two cards, the current OCR 235B + extraction 122B + VLM cannot be co-resident (194 GB > 192 GB). OCR model replacement and accuracy re-validation are unavoidable in every configuration.

## 6. Items requiring confirmation

Please confirm the following before the meeting — the recommendation depends on them.

- Is transmitting documents (containing personal data) to overseas APIs permitted in the demonstration environment?

  - Permitted → keep Scenario B (current)

  - Not permitted → switch to domestic vendors (same cost) or self-host

- What is the expected throughput (documents per day/month)? Above ~100K/month, GPU investment becomes worth evaluating.

- Will external systems (Muhayu) call our server directly? Self-hosting would then require a public IP.